Programming Language Research Project

Course: CST 8002-040 Programming Languages Research Project

Assignment: Research Assignment 02

Instructor: Tyler DeLay

Student Name: Qinyu Luo

Student ID: 041137796

Due Date: 09/25

Submitted: September 25

# Development Environment Changes

No changes to the development environment since the previous assignment.

# Research and Learning Resources

I will use MVC (Model-View-Controller) architecture for my project.

Learning Resources: [1]

• Official documentation for my chosen framework

• Online tutorials and examples

• Stack Overflow community discussions

# WBS and Gantt Chart for Practical Project Part 2

Work Breakdown Structure for Practical Project Part 2

1. Version Control Setup (1 day)

1.1 Create private GitHub repository

1.2 Invite professor as collaborator

1.3 Create project2 branch

2. Project Architecture Design (2 days)

2.1 Design layered architecture (Presentation/Business/Persistence)

2.2 Create folder structure

2.3 Design record object with dataset column names

3. Data Persistence Layer Development (3 days)

3.1 Implement file reading functionality (first 100 records)

3.2 Create data storage structure (array or list)

3.3 Exception handling (missing files, etc.)

4. Core Functionality Development (5 days)

4.1 Reload data from dataset functionality

4.2 Save data to file (using GUID/UUID for filename)

4.3 Display records functionality (single or multiple)

4.4 Create new record functionality

4.5 Edit record functionality

4.6 Delete record functionality

5. Unit Testing Implementation (1 day)

5.1 Select testing framework

5.2 Write one unit test

5.3 Verify test execution

6. Code Documentation (1 day)

6.1 Add documentation comments

6.2 Code cleanup and commenting

7. Project Validation and Documentation (2 days)

7.1 Take screenshots of all functionality demonstrations

7.2 Prepare project report

7.3 Final submission and tagging (V2.0)

# Gantt Chart

# References

| [1] | "MVC Design Pattern," 03 1 2025. [Online]. Available: https://www.geeksforgeeks.org/system-design/mvc-design-pattern/. [Accessed 25 09 2025]. |
| --- | --- |